## Slide 1: BUS GUARD AI : ACCIDENT DETECTION AND TRACKING SYSTEM
NAFEESA K T
MES24MCA-2037
Department of Computer Applications
MES College of Engineering, Kuttippuram
20/08/2025

## Slide 2: PRODUCT OWNER Ms. FEBIN AZIZ ASSISTANT PROFESSOR DEPARTMENT OF COMPUTER APPLICATIONS MES COLLEGE OF ENGINEERING, KUTTIPPURAM

## Slide 3: TABLE OF CONTENTS
Introduction
Objective
Existing System
Proposed System
Motivation
Functionalities
Module Description
Developing Environment
Sprint Backlog
Product Backlog
User Story
Project Plans
Data Flow Diagrams
ER Diagram

## Slide 4: BUS GUARD AI : ACCIDENT DETECTION AND TRACKING SYSTEM
Innovative system for safe school transport.
Combines GPS tracking + AI accident detection.
Detects collisions using sensors/cameras.
Sends instant alerts to parents & school admins.
Offers real-time tracking, delay updates, ETA.
Provides parent mobile app & admin web dashboard.
Built with HTML,Bootstrap,CSS,JavaScript and Dart , Python, TensorFlow, OpenCV, Firebase/MySQL, Google Maps API, Twilio.
Improves emergency response, trust, and communication.

## Slide 5: OBJECTIVES
Enhance student safety with AI accident detection and GPS tracking.
Provide real-time alerts and updates to parents and school authorities.
Improve transparency with live bus route monitoring and delay notifications.
Enable quicker emergency response by detecting collisions.
Bridge communication gaps between schools, parents, and transport services.
Ensure reliability and scalability with modern technologies.

## Slide 6: EXISTING SYSTEM
Relies only on real-time GPS location.
Cannot detect emergencies like accidents.
No AI-based anomaly detection (e.g., collisions).
Lacks instant alerts for parents and administrators.
Limited to basic route and delay updates.
Weak communication between schools, parents, and transport services.
No integrated mobile app or web dashboard.

## Slide 7: PROPOSED SYSTEM
Combines AI algorithms with GPS for tracking and accident detection
Detects collisions using sensors/cameras
Sends instant alerts to parents and administrators during emergencies
Provides live bus route monitoring with delay notifications
Bridges communication gaps between schools, parents, and transport services
Improves safety, trust, and emergency response in student transport

## Slide 8: MOTIVATIONS
Addresses limitations of traditional bus trackers that lack emergency detection.
Improves safety by providing real-time accident detection and alerts.
Enhances communication with instant updates for parents and school authorities.
Meets the growing demand for reliable student transportation safety measures.
Bridges the gap between transport services, schools, and parents.
Responds to the need for operational transparency and trust.
Supports better schedule management with delay and ETA notifications.

## Slide 9: FUNCTIONALITIES
Real-Time GPS Tracking Tracks bus location continuously and provides live updates.
AI Accident Detection Identifies accidents using sensors/cameras and triggers alerts instantly.
Instant Alerts & Notifications Sends emergency and delay notifications to parents and school admins.
Estimated Time of Arrival (ETA) Updates Provides accurate arrival predictions for parents and admins.

## Slide 10: FUNCTIONALITIES
Mobile App for Parents Enables parents to view live tracking, receive alerts, and access incident history.
Web Dashboard for Admins Offers centralized monitoring, incident management, and report generation.
Communication Bridge Seamlessly connects transport services, schools, and parents for better coordination.
Data Storage & Analytics Maintains records of routes, incidents, and performance metrics for analysis.

## Slide 11: MODULE DESCRIPTION
MODULES
Admin
Parent
Bus Staff

## Slide 12: MODULE DESCRIPTION
SMART BUS MONITORING
  Login
  Manage Bus
  Manage Bus staff
  View parent
  Route manage
  Stop manage
  Allocate child to bus
  View Notification
  View Status
  View Accident

## Slide 13: MODULE DESCRIPTION
2. PARENT
  Registration
  Login
  Child manage
  View notification
  View status
  Track bus
  View accident

## Slide 14: MODULE DESCRIPTION
3. Bus Staff
  Login
  View allocated route
  Update location
  Update status
  Update notification
  Accident detection

## Slide 15: DEVELOPING ENVIRONMENT
Operating System: Not specified, adaptable to various OS.
Front End: HTML,Bootstrap,CSS,JavaScript and Dart
Back End: Python for backend APIs.
Database: Firebase or MySQL for data management.
Framework: TensorFlow and OpenCV for AI components.
IDE: Not specified, compatible with common IDEs (e.g., VS Code).
APIs: Google Maps API for GPS integration, Twilio for SMS alerts.

## Slide 16: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT1 |  |  |  |  |  |  |  |  |  |  |  | 
Mobile App UI (Parent) | 18/07/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Basic Notifications | 22/07/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
SPRINT 2 |  |  |  |  |  |  |  |  |  |  |  | 
Data collection | 15/08/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Database Setup | 20/08/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0

## Slide 17: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT3 |  |  |  |  |  |  |  |  |  |  |  | 
AI Accident Detection | 10/09/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Emergency Alerts | 15/09/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
SPRINT 4 |  |  |  |  |  |  |  |  |  |  |  | 
GPS Integration | 30/09/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
SMS / Push Alerts | 05/10/2025 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
TOTAL |  | 56 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 0 | 0 | 0

## Slide 18: PRODUCT BACKLOG
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
1 | User Registration & Login | High | 8 | In Progress
2 | Real-time GPS Tracking | High | 20 | In Progress
3 | AI Accident Detection | High | 25 | In Progress
4 | Emergency Alert System | High | 15 | In Progress

## Slide 19: PRODUCT BACKLOG
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
5 | Delay & ETA Module | Medium | 12 | In Progress
6 | Parent Mobile App | High | 20 | In Progress
7 | Admin Web Dashboard | High | 18 | In Progress
8 | Communication Bridge | Medium | 15 | In Progress

## Slide 20: USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
1 | Parent / Admin | Register and Login | Securely access the system
2 | Parent | Track bus in real-time | Know the bus location anytime
3 | System (AI) | Detect accidents | Trigger alerts immediately
4 | Parent | Receive emergency alerts | Ensure child’s safety during accidents

## Slide 21: USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
5 | Parent | Get ETA and delay notifications | Manage schedule effectively
6 | Parent | Use mobile app | Receive live tracking and updates
7 | Admin | Use web dashboard | Monitor buses and incidents
8 | Admin & Parent | Use communication bridge | Coordinate effectively between school, transport, and parents

## Slide 22: PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
1 | SPRINT 1 | 20/09/2025 | 28/09/2025 | 7 | In Progress
2 |  | 04/10/2025 | 10/10/2025 | 7 | In Progress
3 | SPRINT 2 | 11/10/2025 | 17/10/2025 | 7 | In Progress
4 |  | 18/10/2025 | 25/10/2025 | 7 | In Progress

## Slide 23: PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
5 | SPRINT 3 | 01/11/2025 | 07/11/2025 | 7 | In Progress
6 |  | 08/11/2025 | 14/11/2025 | 7 | In Progress
7 | SPRINT 4 | 15/11/2025 | 21/11/2025 | 7 | In Progress
8 |  | 22/11/2025 | 28/11/2025 | 7 | In Progress

## Slide 24: DATA FLOW DIAGRAM
LEVEL 0

## Slide 25: DATA FLOW DIAGRAM
LEVEL 1

## Slide 26: DATA FLOW DIAGRAM
Level 2

## Slide 27: ER DIAGRAM

## Slide 28: LOGIN

## Slide 29: INTERFACE

## Slide 30: FUCTIONALITIES

## Slide 31: FUNCTIONALITIES

## Slide 32: THANK YOU